Causal Affect
Scaling Plan

Baseline → 10TB / 90% Accuracy / Full Automation Revenue Engine

12-Month Programme Scope Document
March 2026 – March 2027

Prepared: 10 March 2026

# Table of Contents

1. Problem Statement & Objectives

2. Current Baselines (March 2026)

3. Programme Milestones

M0: Instrument & Measure (Weeks 1–3)

M1: Foundation Scaling (Weeks 4–9)

M2: Intelligence Layer (Weeks 10–15)

M3: Self-Learning Foundation (Weeks 16–21)

M4: Scale & Optimize (Weeks 22–27)

M5: Autonomous Operations (Weeks 28–33)

M6: Intelligence Engine (Weeks 34–39)

M7: Market Leadership (Weeks 40–48)

4. Architecture Evolution Path

5. Key Deliverables & Files

# 1. Problem Statement & Objectives

Current state: approximately 14,000 data points across 55 variables, unmeasured model accuracy, manual multi-hour builds, no cross-app revenue tracking, and no self-improvement loop.

Target state: 10TB data ingestion, 90% model accuracy, 2-hour automated deployments, less than 5% build errors, region-aware pricing, centralised revenue dashboard — all feeding a self-learning engine.

## Key Decisions

Timeline: 12 months (balanced), ~8 milestones at approximately 6 weeks each

App Scope: 4–10 apps (per AMP plan)

Data Sources: All — social/financial feeds, news/search trends, IoT/sensor

Storage Evolution: PostgreSQL → TimescaleDB → S3 cold storage + hot cache

# 2. Current Baselines (March 2026)

| Dimension | Current | Target | Gap |
| --- | --- | --- | --- |
| Data Volume | ~14K records, ~55 vars, single PostgreSQL | 10TB across distributed storage | ~99.999% gap |
| Model Accuracy (direction) | Unmeasured (~50% theoretical) | 90% | ~40% improvement |
| Exploitation Accuracy | Viability scoring just implemented | 90% | ~40% improvement |
| Deployment Time | 30–45 min build + manual = several hours | 2 hours fully automated | Automation gap |
| Build Error Rate | Unmeasured, no tracking | <5% | Tracking + improvement |
| Pricing Intelligence | Fixed tiers ($0–$199.99) | Region/economy-specific dynamic | Not started |
| Revenue Dashboard | Stripe in systems3 only | Central dashboard, all apps | Not started |
| Self-Improvement | Legacy retrain code (non-operational) | Continuous learning, auto-tuning | Not started |
| Deployed Apps | 1 (Causal Affect) + 1 (systems3) | 4–10 apps (per AMP) | 2–8 more apps |

# 3. Programme Milestones

## Milestone Progression Summary

| ID | Weeks | Name | Data | Model Acc | Exploit Acc | Build Err | Deploy Time |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M0 | Wk 1–3 | Instrument & Measure | Baseline | Baseline | Baseline | ~30% | ~5+ hrs |
| M1 | Wk 4–9 | Foundation Scaling | ~100GB | 60% | 55% | 25% | — |
| M2 | Wk 10–15 | Intelligence Layer | ~500GB | 65% | 60% | 20% | 4 hrs |
| M3 | Wk 16–21 | Self-Learning Foundation | ~1TB | 70% | 65% | 15% | 3 hrs |
| M4 | Wk 22–27 | Scale & Optimize | ~3TB | 75% | 70% | 10% | 2.5 hrs |
| M5 | Wk 28–33 | Autonomous Operations | ~7TB | 80% | 75% | 5% | 2 hrs |
| M6 | Wk 34–39 | Intelligence Engine | ~10TB | 85% | 80% | Self-opt | Self-opt |
| M7 | Wk 40–48 | Market Leadership | 10TB | 90% | 90% | <5% | <2 hrs |

## Milestone 0: Instrument & Measure (Weeks 1–3)

"You can't improve what you can't measure"

### Track A: Model Accuracy Baseline

Run prediction validation on all matured predictions: POST /predictions/validate

Record baseline direction_accuracy, avg_error_pct, avg_change_error_pct

Add automated weekly validation cron (APScheduler or Railway cron)

Add accuracy trend chart to Prediction Accuracy tab

Deliverable: Documented baseline accuracy number (expected ~50–55%)

### Track B: Build Error Baseline

Add BuildMetrics tracking to build_feature.py — log: syntax errors, test failures, frontend build failures, production wiring failures per build

Store results in JSON artifact uploaded with GitHub Actions

Parse artifact in a /builds/metrics endpoint

Deliverable: Error rate measurement framework, initial baseline (expected ~20–30%)

### Track C: Exploitation Metrics Baseline

Tag all 103 existing BUILD recommendations with viability scores (run /exploitation/generate)

Manually validate 10–20 BUILD recommendations against real-world outcomes

Create exploitation_validation table to track: recommended vs actual opportunity success

Deliverable: Documented baseline viability prediction accuracy (expected ~45–50%)

### Track D: Revenue Baseline

Audit Stripe dashboard for current subscriber count and MRR

Document current revenue per app (Causal Affect, systems3-project-reporter)

Deliverable: Revenue baseline document

### Verification Criteria

All 4 baselines documented with numbers

Automated weekly validation running

Build error tracking live in CI/CD

## Milestone 1: Foundation Scaling (Weeks 4–9)

Target: +5% accuracy (55→60%), data to ~100GB, build errors measured

### Track A: Model Accuracy → 60%

Add daily Wikipedia pageview ingestion (currently only monthly) — 55 variables × 365 days = 20K new daily records/year

Add daily Reddit activity ingestion for top 30 subreddits mapped in SIGNAL_CROSS_VALIDATION

Implement walk-forward validation (train on N months, predict month N+1, slide forward)

Add multi-lag Granger testing (currently single optimal lag → test 1–12 month lags)

Method: More granular data + proper validation methodology → reduces overfitting noise

### Track B: Build Errors → 25% (from ~30%)

Add pre-build template validation (lint templates before generation)

Add automated import resolution (detect missing imports, auto-add)

Add structured error reporting to GitHub Actions artifacts

Method: Catch common failures before they happen

### Track C: Exploitation Accuracy → 55%

Backtest viability scores against 6-month historical data (which BUILD targets actually grew?)

Calibrate viability scoring weights based on backtest results

Add target_growth_actual field to ExploitationRecommendation for outcome tracking

Method: Empirical calibration of scoring model

### Track D: Data Infrastructure

Enable TimescaleDB extension on Railway PostgreSQL

Convert time_series_data to hypertable with time-based partitioning

Add automated data retention policy (raw daily data: 2 years, aggregated: forever)

Set up S3 bucket for cold storage archive

Add connection pool tuning: pool_size=20, max_overflow=10

Data target: ~100GB (55 vars × daily × 5 years + 30 Reddit subs × daily)

### Track E: Revenue Dashboard v1

Create RevenueEvent model (tracks: app_id, event_type, amount, currency, region, timestamp)

Create /revenue/dashboard endpoint aggregating across all Stripe accounts

Wire Stripe webhook events for all deployed apps to central tracker

Build basic Revenue tab in dashboard (MRR chart, subscriber count, per-app breakdown)

Method: Central webhook receiver that all deployed apps POST to

### Verification Criteria

Walk-forward validation shows 60%+ direction accuracy

Build error rate measured and baseline established

TimescaleDB partitioning active, daily ingestion running

Revenue dashboard shows real MRR data

## Milestone 2: Intelligence Layer (Weeks 10–15)

Target: 65% accuracy, 60% exploitation, build time → 4hrs, errors → 20%

### Track A: Model Accuracy → 65%

Add ensemble model: combine Granger causality + simple linear regression + ARIMA

Implement confidence-weighted ensemble (weight by historical accuracy per model)

Add feature engineering: rolling averages (7d, 30d, 90d), rate of change, volatility

Add cross-validation signal confidence (Wikipedia + Reddit agreement score as feature)

Method: Ensemble reduces individual model bias

### Track B: Build Errors → 20%

Add AI-powered code review step (LLM validates generated code before commit)

Add integration test templates for common patterns (CRUD, auth, Stripe)

Fix top 5 most common build failure patterns from M1 data

Method: Systematic failure pattern elimination

### Track C: Exploitation Accuracy → 60%

Add Google Trends integration (use pytrends with proxy rotation to avoid blocks)

Cross-reference viability scores with Google Trends search volume

Add competition scoring from real arxiv citation counts (not just paper count)

Method: Richer data inputs → more accurate viability assessment

### Track D: Build Automation → 4 hours

Automate GitHub repo creation in build trigger endpoint (via GitHub API)

Auto-generate Railway project via Railway API

Auto-wire Stripe subscription (create product + price via Stripe API)

Auto-inject GA4 measurement ID from analytics template

Deliverable: One-click "Build & Deploy" from Exploitation Board → live app in 4 hours

### Track E: Data Scale → 500GB

Add FRED economic indicators (50+ variables: GDP, CPI, unemployment, etc.)

Add Alpha Vantage intraday data for top 10 stocks (5-min intervals)

Add news sentiment from GDELT API (daily event counts by theme)

Set up ETL pipeline with batch scheduling (APScheduler)

Method: More diverse, higher-frequency data sources

### Verification Criteria

Ensemble model shows 65%+ direction accuracy on walk-forward test

Build → deploy → live app achievable in 4 hours with automation

Revenue dashboard tracking first deployed app(s)

## Milestone 3: Self-Learning Foundation (Weeks 16–21)

Target: 70% accuracy, 65% exploitation, build time → 3hrs, errors → 15%

### Track A: Model Accuracy → 70%

Implement automatic model retraining when accuracy drops below threshold

Add prediction feedback loop: validated predictions → retrain features

Add anomaly detection (Z-score) to flag unusual signals before prediction

Implement adaptive lag selection (dynamically adjust lag based on recent accuracy)

Method: System learns from its own prediction outcomes

### Track B: Build Errors → 15%

Build error pattern classifier (categorize failures: import, syntax, config, runtime)

Auto-fix common patterns (missing __init__.py, wrong import paths, missing env vars)

Add scaffold regression tests (test each template produces working code)

Method: Error taxonomy → targeted fixes → prevent recurrence

### Track C: Exploitation Accuracy → 65%

Track actual outcomes of PURSUING recommendations (did the BUILD succeed?)

Add time-to-market analysis (how long from recommendation to live product?)

Calibrate opportunity_duration_months against actual opportunity windows

Method: Closed-loop validation against real deployment outcomes

### Track D: Build Automation → 3 hours

Add automated domain configuration (subdomain allocation)

Add automated SSL certificate provisioning

Add automated database setup for deployed apps

Add post-deploy health check + smoke test

Method: Remove remaining manual steps

### Track E: Data Scale → 1TB

Add social media feeds (Twitter/X academic API for trend data)

Add IoT starter: OpenWeather API for 100 cities (hourly)

Add Pushshift/Pullpush for full Reddit historical data

Implement data compression in TimescaleDB (compress chunks >7 days old)

Method: Breadth of sources + compression for storage efficiency

### Track F: Pricing Intelligence v1

Add IP geolocation to dashboard (MaxMind GeoLite2 free database)

Map regions to PPP (Purchasing Power Parity) tiers from World Bank API

Create pricing_recommendation table (region, suggested_price, confidence)

Add traffic-based demand estimation per region

Method: Traffic patterns + economic data → region-aware pricing suggestions

### Verification Criteria

Self-retraining loop running automatically on weekly schedule

Accuracy at 70%+ with feedback loop active

Pricing intelligence generating region-specific suggestions

1TB data threshold reached

## Milestone 4: Scale & Optimize (Weeks 22–27)

Target: 75% accuracy, 70% exploitation, build time → 2.5hrs, errors → 10%

### Track A: Model Accuracy → 75%

Add LSTM/transformer-based time series model (PyTorch) as ensemble member

Implement feature importance ranking (SHAP values) for interpretability

Add regime detection (market regimes: bull/bear/sideways affect model choice)

Implement online learning (update model incrementally with new data)

Method: Deep learning for non-linear patterns + regime-awareness

### Track B: Build Errors → 10%

Implement AI-powered scaffold improvement (analyse failed builds → update templates)

Add end-to-end integration test suite for full build pipeline

Add canary deployment (deploy to staging first, promote if healthy)

Method: Self-improving templates based on failure analysis

### Track C: Exploitation Accuracy → 70%

Add competitive landscape analysis (how many similar apps exist?)

Cross-reference with Product Hunt / Indie Hackers for market validation

Add user engagement prediction model (predict DAU/MAU from topic + competition)

Method: Market intelligence beyond statistical signals

### Track D: Build Automation → 2.5 hours

Add automated testing pipeline for deployed apps

Add automated monitoring setup (uptime, error rate, performance)

Add automated changelog and release notes generation

Method: Reduce post-deployment manual work

### Track E: Data Scale → 3TB

Add Bloomberg/Reuters alternative data feeds (if budget allows)

Add satellite imagery analysis for economic indicators (nighttime lights → GDP proxy)

Implement data lakehouse pattern (S3 + DuckDB for analytics, PostgreSQL for hot data)

Method: Alternative data + hybrid storage architecture

### Track F: Revenue Dashboard v2

Add Google AdSense integration for ad-supported apps

Add per-app P&L tracking (revenue − infrastructure cost)

Add subscriber cohort analysis (retention by signup month)

Add revenue forecasting from growth trends

Method: Full financial visibility across portfolio

### Verification Criteria

Deep learning ensemble at 75%+ accuracy

Build → deploy pipeline consistently under 2.5 hours

Revenue dashboard showing all revenue streams (subscriptions + ads)

3TB data with hybrid hot/cold storage

## Milestone 5: Autonomous Operations (Weeks 28–33)

Target: 80% accuracy, 75% exploitation, build time → 2hrs, errors → 5%

### Track A: Model Accuracy → 80%

Implement multi-horizon forecasting (1 week, 1 month, 3 month predictions)

Add cross-market contagion detection (detect when one market shock propagates)

Implement model selection autopilot (automatically pick best model per signal-target pair)

Add uncertainty quantification (prediction intervals, not just point estimates)

Method: Multi-horizon + automatic model selection + uncertainty

### Track B: Build Errors → 5%

Implement self-healing builds (detect error → auto-apply fix → retry)

Add template versioning with A/B testing (test new vs old templates)

Implement build quality gate (block deploy if quality score < threshold)

Method: Self-healing + quality gates

### Track C: Exploitation Accuracy → 75%

Add market timing model (when to launch, not just what to build)

Add user acquisition cost prediction from similar product data

Add churn prediction for deployed products

Method: Full lifecycle prediction (build + launch + grow + retain)

### Track D: Build Automation → 2 hours

Full zero-touch pipeline: recommendation → build → deploy → monitor → scale

Add automated A/B testing for deployed apps

Add automated pricing optimisation based on conversion data

Method: Complete automation of all manual steps

### Track E: Data Scale → 7TB

Add real-time streaming (Kafka/Redis Streams for sub-minute data)

Add sensor/IoT data ingestion (via MQTT broker)

Implement federated querying across PostgreSQL + S3 + streaming

Method: Real-time data foundation for time-critical signals

### Track F: Pricing Intelligence v2

Implement dynamic pricing engine (A/B test prices per region)

Add currency conversion + PPP-adjusted pricing per country

Add price elasticity estimation from traffic → conversion data

Revenue-optimal pricing recommendations per app per region

Method: Data-driven pricing optimisation

### Verification Criteria

80%+ accuracy with uncertainty intervals

Zero-touch build-to-deploy in 2 hours

Self-healing builds at <5% error rate

Revenue dashboard with dynamic pricing active

## Milestone 6: Intelligence Engine (Weeks 34–39)

Target: 85% accuracy, 80% exploitation, self-optimising

### Track A: Model Accuracy → 85%

Add reinforcement learning for trading strategy optimisation

Implement model distillation (compress ensemble into fast inference model)

Add causal discovery (go beyond Granger to structural causal models)

Method: Advanced ML + causal inference

### Track B: Self-Optimising Builds

AI generates feature requirements from opportunity analysis (no YAML needed)

Auto-select best scaffold and tech stack per opportunity

Builds generate their own tests and validation suites

Method: AI writes its own specifications

### Track C: Exploitation Accuracy → 80%

Portfolio optimisation across all deployed apps

Resource re-allocation recommendations (scale winners, sunset losers)

Auto-sunset underperforming products

Method: Portfolio management approach

### Track D: Data Scale → 10TB

Full multi-source streaming ingestion operational

Automated data quality monitoring and anomaly detection

Data lineage tracking (know provenance of every prediction)

Method: Enterprise-grade data platform

### Track E: Revenue Engine

Central dashboard showing portfolio MRR, CAC, LTV, churn by app

Automated financial reporting (monthly P&L per product)

Revenue alerts and anomaly detection

Investment-ready metrics dashboard

Method: Full financial operating system

### Verification Criteria

85%+ accuracy on 3-month forward predictions

Self-generating build specifications

Portfolio-level revenue optimisation active

10TB data platform operational

## Milestone 7: Market Leadership (Weeks 40–48)

Target: 90% accuracy, 90% exploitation, market-ready

### Track A: Model Accuracy → 90%

Continuous learning pipeline (models retrain and auto-promote)

Model marketplace (share/sell prediction models to other users)

Multi-asset class prediction (stocks, crypto, commodities, real estate)

Method: Continuous improvement + market breadth

### Track B: Full Automation

End-to-end: signal detected → app built → deployed → monetised → optimised

Average deployment time consistently under 2 hours

Build error rate sustained below 5%

Method: Mature, battle-tested automation

### Track C: Exploitation Accuracy → 90%

Multi-factor opportunity scoring validated against 12+ months of outcomes

Automated opportunity discovery (system finds BUILD opportunities without prompting)

Cross-opportunity synergy detection (products that complement each other)

Method: Validated scoring + autonomous discovery

### Track D: Revenue Targets

4–10 deployed apps generating subscription revenue

Region-specific pricing active in 10+ markets

Central revenue dashboard with real-time MRR tracking

Target: $20K+ MRR across portfolio

Method: Portfolio scale + pricing optimisation

### Verification Criteria

90% direction accuracy on walk-forward validation (6-month window)

90% exploitation recommendation viability (validated against outcomes)

<5% build errors sustained over 3-month period

2-hour average deployment time sustained

Revenue dashboard live with all apps reporting

Dynamic pricing active in multiple regions

# 4. Architecture Evolution Path

## Storage Evolution

| Milestone | Architecture |
| --- | --- |
| M0 | PostgreSQL (14K records, ~50MB) |
| M1 | + TimescaleDB extension + daily ingestion → 100GB |
| M2 | + Connection pool tuning + query optimisation → 500GB |
| M3 | + Data compression + S3 cold storage → 1TB |
| M4 | + DuckDB analytics layer + data lakehouse → 3TB |
| M5 | + Kafka streaming + federated queries → 7TB |
| M6–7 | Full hybrid: TimescaleDB (hot) + S3 (cold) + Kafka (streaming) → 10TB |

## Model Pipeline Evolution

| Milestone | Architecture |
| --- | --- |
| M0 | Granger causality only (granger_v1) |
| M1 | + Walk-forward validation + multi-lag testing |
| M2 | + Ensemble (Granger + linear + ARIMA) + feature engineering |
| M3 | + Feedback loop + auto-retrain + anomaly detection |
| M4 | + LSTM/transformer + regime detection + online learning |
| M5 | + Multi-horizon + uncertainty quantification + autopilot |
| M6 | + Causal discovery + reinforcement learning |
| M7 | + Continuous learning + multi-asset + model marketplace |

## Build Pipeline Evolution

| Milestone | Architecture |
| --- | --- |
| M0 | Manual build_feature.py + manual GitHub + manual Stripe (~5+ hours) |
| M1 | + Error tracking + pre-build validation |
| M2 | + Auto GitHub repo + auto Railway + auto Stripe + auto GA4 (~4 hours) |
| M3 | + Auto domain + auto SSL + auto DB + smoke tests (~3 hours) |
| M4 | + Staging/canary + auto monitoring (~2.5 hours) |
| M5 | + Self-healing + quality gates (~2 hours) |
| M6 | + AI-generated specs + auto stack selection |
| M7 | + Zero-touch end-to-end pipeline |

## Revenue System Evolution

| Milestone | Architecture |
| --- | --- |
| M0 | Manual Stripe dashboard checks |
| M1 | + Central RevenueEvent model + webhook aggregation |
| M2 | + Per-app MRR chart + subscriber counts |
| M3 | + Geo-pricing intelligence v1 |
| M4 | + Google Ads integration + per-app P&L + cohort analysis |
| M5 | + Dynamic pricing engine + A/B pricing |
| M6 | + Portfolio optimisation + auto-sunset |
| M7 | + Full financial OS + investment-ready dashboard |

# 5. Key Deliverables & Files

## New Files to Create

| File | Purpose |
| --- | --- |
| revenue_models.py | RevenueEvent, SubscriptionMetric, PricingRecommendation models |
| revenue_router.py | Revenue dashboard endpoints |
| revenue_webhook.py | Central Stripe webhook receiver for all apps |
| pricing_engine.py | Region-aware pricing intelligence |
| model_ensemble.py | Ensemble prediction service |
| auto_retrain.py | Self-learning feedback loop |
| streaming_ingestion.py | Kafka/Redis Streams ingestion |
| build_error_tracker.py | Systematic build error classification |
| self_healing_builder.py | Auto-fix build failures |

## Existing Files to Evolve

| File | Changes Required |
| --- | --- |
| models.py | Add RevenueEvent, BuildProject, PricingRecommendation |
| database.py | Connection pool tuning, TimescaleDB support |
| data_fetcher.py | Add GDELT, Twitter/X, OpenWeather, Bloomberg feeds |
| data_ingestion_service.py | Daily ingestion, streaming support |
| build_feature.py | Error tracking, self-healing, quality gates |
| build_system.py | Auto GitHub/Railway/Stripe/GA4 wiring |
| dashboard_real.py | Revenue tab, pricing intelligence, model comparison |
| dashboard.html | Revenue dashboard tab, pricing display |
| ai-feature-builder.yml | Error artifact upload, staging deploy step |

— End of Scope Document —