# PROJECT-007: Epistemic Communication Platform

Project Scope Document

| Project ID | PROJECT-007 |
| --- | --- |
| Project Name | Epistemic Communication Platform |
| Author | James Fleming / GitHub Copilot |
| Date | 11 March 2026 |
| Status | Planned |
| Version | 1.0 |

# Table of Contents

1. Executive Summary

2. Problem Statement

3. Solution Overview

4. Actor Ontology (6 Layers)

5. Technical Architecture

6. Key Mechanisms

7. Machine Learning & Autonomous Learning

8. Data Model (4 CRUD Entities)

9. Milestone Plan

10. Dependencies & Parallel Tracks

11. Scope Boundaries

12. External Service Dependencies

13. Success Criteria

14. Relationship to PROJECT-006

15. Build Approach

# 1. Executive Summary

PROJECT-007 is an AI-driven communication development platform that uses epistemological reasoning frameworks to simulate realistic actor conversations for professional communication skill development. Unlike behavioural pattern-matching systems (e.g., PROJECT-006 Communication Variable Modelling), this platform grounds conversations in formal epistemology — how people reason about knowledge, justify beliefs, and navigate fundamental limits of argumentation.

Users engage in real-time text and voice conversations with AI actors, each embodying a distinct epistemological stance (foundationalism, coherentism, infinitism, etc.) and communication style. An asynchronous coaching engine provides in-conversation annotations, post-session analysis, and longitudinal growth tracking. The system learns autonomously, discovering new epistemological stances from conversation data and evolving actor profiles based on outcome correlations.

# 2. Problem Statement

Current communication training tools focus on surface-level behavioural matching: mirror the other person's style, adjust warmth and dominance. This approach fails when conversations involve genuine disagreement, complex reasoning, or knowledge claims — which describes most high-stakes professional interactions (negotiations, strategic debates, conflict resolution).

What's missing is the epistemological dimension: understanding WHY someone holds a position, how they justify their beliefs, and how to navigate the fundamental structure of argumentation (Agrippa's trilemma: infinite regress, dogmatism, or circularity). Without this, communication development remains superficial.

# 3. Solution Overview

An interactive platform where users practice communication with AI actors grounded in formal epistemological frameworks. The system:

Simulates actors with coherent epistemological stances, communication registers, and Gricean maxim profiles

Tracks the conversation's position within Agrippa's trilemma in real-time

Detects the user's epistemological tendencies across conversations

Provides real-time coaching annotations (powered by Claude Opus) every 3–5 turns

Supports both text and voice conversation modes with expressive prosody (tone, mood, urgency, connotation)

Learns autonomously: discovers new stances from data, evolves actor profiles based on outcomes

Is architecturally ready for avatar integration via PresentationRenderer abstraction

# 4. Actor Ontology (6 Layers)

## 4.1 Identity Layer

Name, role, professional domain, seniority level. Provides narrative context for the actor.

## 4.2 Epistemological Layer

The actor's fundamental approach to knowledge and justification:

| Stance | Description |
| --- | --- |
| Foundationalism | Beliefs grounded in self-evident basic beliefs. Demands evidence chains terminate in certainties. |
| Coherentism | Justification through mutual support among beliefs. No privileged foundations; consistency is key. |
| Infinitism | Every belief requires further justification, endlessly. Comfortable with open-ended reasoning. |
| Foundherentism | Hybrid (Haack): both foundational evidence and coherence matter. Pragmatic integration. |
| Virtue Epistemology | Focus on intellectual character traits: open-mindedness, intellectual courage, epistemic humility. |
| Fallibilism | All knowledge is provisional. Embraces uncertainty and revisability (Peirce/Popper tradition). |

## 4.3 Communication Register Layer (7 Dimensions)

| Dimension | Scale |
| --- | --- |
| Formality | 0.0 (casual) → 1.0 (formal) |
| Directness | 0.0 (indirect/diplomatic) → 1.0 (blunt/explicit) |
| Assertiveness | 0.0 (tentative) → 1.0 (commanding) |
| Emotional Expressiveness | 0.0 (reserved) → 1.0 (expressive) |
| Hedging Frequency | 0.0 (definitive statements) → 1.0 (heavily hedged) |
| Question-to-Statement Ratio | 0.0 (all statements) → 1.0 (Socratic questioning) |
| Technical Density | 0.0 (lay language) → 1.0 (domain-specific jargon) |

## 4.4 Behavioural Layer

10 bipolar variables adapted from PROJECT-006's 25-variable ontology. Subset selected for communication relevance (Cognitive + Sociocultural layers):

logical_analytical ↔ intuitive_holistic

detail_oriented ↔ big_picture

deliberate_cautious ↔ rapid_decisive

simplicity ↔ complexity

evidence_driven ↔ authority_driven

hierarchical ↔ egalitarian

formal ↔ casual

collectivist ↔ individualist

indirect_diplomatic ↔ direct_blunt

tradition_bound ↔ change_oriented

## 4.5 Gricean Maxims Layer

Compliance with Grice's conversational maxims (each 0.0–1.0 + violation patterns):

Quantity: Provide as much information as required, but not more

Quality: Do not say what you believe to be false; do not say that for which you lack evidence

Relation: Be relevant

Manner: Be perspicuous: avoid obscurity, ambiguity; be brief and orderly

## 4.6 Expressive State Layer (Runtime)

Dynamic state tracked in real-time during conversation, driving voice prosody and future avatar expressions:

| Parameter | Values |
| --- | --- |
| Tone | assertive ¦ tentative ¦ warm ¦ cold ¦ neutral |
| Mood | patient ¦ frustrated ¦ encouraging ¦ skeptical ¦ curious |
| Urgency | low ¦ medium ¦ high ¦ critical |
| Connotation | positive ¦ negative ¦ neutral ¦ ironic |
| Energy | calm ¦ measured ¦ animated ¦ intense |

# 5. Technical Architecture

## 5.1 LLM Stack

| Model | Role | Characteristics | Interface |
| --- | --- | --- | --- |
| Claude Sonnet | Primary conversation | ~1-2s response, streaming | generate_response() |
| Claude Opus | Coaching analysis | Async every 3-5 turns | analyse_conversation(), assess_stance() |
| OpenAI Whisper | Speech-to-Text | Real-time transcription | Voice input pipeline |
| ElevenLabs | Text-to-Speech | Expressive prosody control | VoiceRenderer output |

## 5.2 Backend Stack

Python 3.11+ with FastAPI (async)

SQLAlchemy 2.0 (async) + PostgreSQL

Alembic for database migrations

WebSocket endpoints for real-time conversation (text + voice)

Jinja2 for prompt template composition

Pydantic v2 for all data validation and serialisation

JWT authentication (python-jose + passlib)

## 5.3 Frontend Stack

React 18+ with TypeScript

Vite build tool

Tailwind CSS for styling

WebSocket client for real-time communication

Chart.js or Recharts for analytics visualisations

## 5.4 PresentationRenderer Architecture (Avatar-Ready)

All output passes through a PresentationRenderer protocol, enabling modular replacement of presentation layer without changing the conversation engine:

| Renderer | Description | Phase |
| --- | --- | --- |
| TextRenderer | Text output with optional formatting for mood/tone | M0 |
| VoiceRenderer | ElevenLabs TTS with ExpressiveState → prosody mapping | M3 |
| AvatarRenderer | HeyGen/D-ID + ExpressiveState → facial expressions (future) | M6 |

# 6. Key Mechanisms

## 6.1 Agrippa’s Trilemma State Machine

Every chain of justification must eventually: (a) regress infinitely, (b) terminate in a dogmatic assertion, or (c) become circular. The platform tracks which horn of the trilemma the conversation approaches and how actors push users toward or away from each horn based on their epistemological stance.

States: exploring → approaching_horn → on_horn_[regress|dogmatism|circularity] → escape_attempted → resolved

## 6.2 Stance Detection

Analyses user utterances to classify their epistemological tendency in real-time. Tracks justification patterns, evidence appeals, authority reliance, and certainty expressions. Confidence scoring tracks reliability of classification across the conversation.

## 6.3 Coaching Engine (Opus Async)

Every 3–5 turns, Claude Opus performs deep analysis of the conversation, producing a CoachingAnnotation: what happened, why it matters epistemologically, what to try next, and a deeper epistemological insight. Delivered to the user via WebSocket push.

# 7. Machine Learning & Autonomous Learning

## 7.1 Conversation Quality Feedback Loop

After each session, the system collects structured outcome data: stance shifts achieved, trilemma navigation success, coaching helpfulness ratings. This feeds the learning system.

## 7.2 Autonomous Stance Discovery

Cluster analysis on conversation corpus detects emerging reasoning patterns that don't fit the 6 defined stances. The system surfaces candidate stances for validation and auto-tunes existing stance parameters (evidence_threshold, certainty_expression) from observed conversation effectiveness.

## 7.3 Actor Evolution

Actors improve autonomously: the system identifies which prompt configurations and ontology parameters drive the most user growth, and automatically refines actor profiles. Eventually proposes entirely new actor archetypes discovered from conversation data.

# 8. Data Model (4 CRUD Entities)

| Entity | Fields |
| --- | --- |
| ActorProfile | name, description, epistemological_stance, ontology_config(JSON), archetype, is_active, avatar_config(JSON) |
| UserProfile | email, display_name, skill_level, assessment_history(JSON), preferences(JSON) |
| ConversationSession | user_id(FK), actor_id(FK), status, messages(JSON), coaching_annotations(JSON), trilemma_state(JSON), started_at, ended_at |
| ScenarioDefinition | title, description, difficulty, actor_id(FK), objectives(JSON), evaluation_criteria(JSON), category |

# 9. Milestone Plan

| Phase | Name | Timeline | Tasks | Key Deliverables |
| --- | --- | --- | --- | --- |
| M0 | Foundation & Schema | Weeks 1–2 | 21 tasks | CRUD endpoints, ontology schema, LLM abstraction, PresentationRenderer |
| M1 | Core Conversation Engine | Weeks 3–4 | 11 tasks | Prompt compositor, WebSocket text conversation |
| M2 | Epistemological Intelligence | Weeks 5–7 | 13 tasks | Trilemma state machine, stance detection, coaching engine, ML feedback |
| M3 | Voice Integration | Weeks 8–9 | 9 tasks | ElevenLabs TTS + Whisper STT, ExpressiveState mapping |
| M4 | Assessment & ML | Weeks 10–11 | 12 tasks | Analytics, growth tracking, stance discovery, actor evolution |
| M5 | UI & Polish | Weeks 12–14 | 11 tasks | Full React frontend: chat, voice, coaching, dashboards |
| M6 | Avatar Integration | Future | — | HeyGen/D-ID via AvatarRenderer (excluded from initial scope) |

# 10. Dependencies & Parallel Tracks

M1 depends on M0 (needs models, LLM layer, ontology)

M2 depends on M1 (needs conversation manager, WebSocket)

M3 depends on M1 (needs conversation pipeline) — CAN RUN PARALLEL with M2

M4 depends on M2 (needs trilemma data, coaching annotations)

M5 depends on M1–M4 (needs all backend features)

# 11. Scope Boundaries

## 11.1 In Scope

6 epistemological stances with full ontology parameterisation

Real-time text and voice conversation with AI actors

Agrippa's trilemma tracking and coaching

Autonomous stance discovery and actor evolution (ML)

Expressive voice with tone, mood, urgency, connotation control

Pre-conversation assessment and actor recommendation

Post-conversation analysis and longitudinal growth tracking

12 predefined scenarios across 4 difficulty levels

PresentationRenderer architecture for future avatar bolt-on

Full React frontend with coaching overlay

## 11.2 Out of Scope (Initial Build)

Avatar/video generation (M6 — future phase, architecture prepared)

Multi-user/team features

Mobile native applications

Integration with external LMS platforms

Anything from PROJECT-006 beyond the 10 selected behavioural variables

Real-time translation/multilingual support

# 12. External Service Dependencies

| Service | Component | Purpose |
| --- | --- | --- |
| Anthropic API | Claude Sonnet + Opus | Primary LLM for conversation and coaching |
| OpenAI API | Whisper | Speech-to-text for voice mode |
| ElevenLabs API | TTS | Expressive text-to-speech for voice mode |
| PostgreSQL | Database | Primary data store (Railway for production) |

# 13. Success Criteria

Actors maintain coherent epistemological stances across 20+ turn conversations

Trilemma state machine transitions are accurate >70% of the time (validated against labelled examples)

Coaching annotations are substantive and epistemologically grounded (qualitative review)

Voice round-trip latency <2 seconds end-to-end

Stance discovery engine surfaces at least 1 valid candidate stance from 100+ conversation corpus

User growth tracker shows differentiated progression across 5+ sessions

Full E2E user flow works: register → assess → select actor → converse (text + voice) → review analytics

# 14. Relationship to PROJECT-006

PROJECT-007 supersedes PROJECT-006 (Communication Variable Modelling) for communication development purposes. PROJECT-006 uses a behavioural stimulus-response model (25 bipolar variables, Beta distributions, Monte Carlo simulation) focused on strategic influence optimisation. PROJECT-007 shifts to an epistemological reasoning paradigm — fundamentally different in purpose, theory, and implementation.

What carries forward from PROJECT-006:

10 of 25 bipolar variables (Cognitive + Sociocultural layers) adapted into the Behavioural Layer

Actor archetype concept (reimplemented with epistemological grounding)

General CRUD patterns and FastAPI conventions

What does NOT carry forward:

Beta distribution modelling of actor variables

Monte Carlo simulation engine

Strategic manipulation indexes (ROI, Resistance, Leverage)

The fundamental paradigm of 'match your style to the actor's personality'

# 15. Build Approach

GitHub Copilot builds the entire application directly. The AI code generator / feature builder tools are not used — they are designed for stateless CRUD scaffolding and have a 21% automation success rate for complex logic (WebSockets, state machines, LLM orchestration, async pipelines). Existing FastAPI templates (tpl-fastapi-crud, tpl-fastapi-auth) are referenced for consistent patterns but code is written directly by Copilot.