# Material Compliance Horizon Scanning and Impact Assessment Application

Project Code: PROJECT-MCH-IA Reference MVP: mvp-32-mc-scanner-and-risk-identification Duration: 6 months (2026-04-21 to 2026-10-20) Status: Scope baseline

## 1. Vision

A horizon-scanning and impact assessment platform that continuously monitors global material-compliance signals (regulatory bodies, NGO campaigns, scientific literature, social media) and quantifies their impact on a client’s product portfolio by reading directly from the client’s PLM (parts and products database). The application gives compliance, sustainability, and engineering teams an early-warning view of forthcoming restrictions and enables fact-based prioritisation of mitigation work.

Terminology: the assessment performed by the application is referred to as impact assessment (the client’s preferred term), not “risk assessment”.

## 2. Features

### 2.1 Regulatory Change Ingestion

Continuous ingestion of new and amended regulations, restricted-substance lists, candidate lists, and consultation documents from UK REACH, EU REACH/ECHA, US EPA (TSCA), APAC regulators (China MEE, Japan METI, Korea ME), RoHS, PFAS-specific instruments, SCIP, EU Batteries Regulation, Packaging & Waste Directive, and aerospace/defence-specific regimes.

### 2.2 Normalisation & Classification

LLM-assisted normalisation of heterogeneous source documents into a common schema (substance, CAS, regulation, jurisdiction, status, effective date, scope, threshold). Classification of events by lifecycle stage (proposal, consultation, adopted, in-force, sunset).

### 2.3 Impact Scoring (Impact Assessment Engine)

Scoring of each regulatory event against the client’s parts/products by joining ingested substance/scope data with the client’s PLM bill-of-materials. Produces per-part, per-product, and per-business-unit impact scores with traceable evidence chains.

### 2.4 Dashboard

Interactive dashboard with: - Live event feed (chronological, filterable) - Regulatory heatmap (jurisdiction × substance class × time) - Event detail drill-down (source document, normalised fields, affected parts) - Filters (jurisdiction, substance, lifecycle stage, business unit, product family) - Portfolio impact dashboard (top affected products, mitigation backlog) - Module selector (toggle which regulatory modules are active per tenant)

### 2.5 Alerts

Configurable alerts (email, webhook, in-app) on new events, status changes, and threshold-crossing impact scores against the client’s portfolio.

### 2.6 API

REST/JSON API for: - Querying normalised events - Submitting/refreshing PLM data - Retrieving impact assessments - Webhook subscription management

### 2.7 Modular Expansion

Pluggable module pattern enabling new regulatory regimes (e.g. additional jurisdictions, new substance instruments) to be added without core changes. Each module encapsulates its sources, parsers, and classification rules.

## 3. UI / UX

- Event feed — chronological stream with severity, jurisdiction, lifecycle stage badges

- Heatmap — substance × jurisdiction × time intensity view

- Event detail — source document viewer, normalised fields, affected parts list with PLM links

- Filters — persistent, shareable URL state

- Portfolio impact dashboard — KPIs, top-N affected products, trend

- Module selector — admin view to enable/disable regulatory modules per tenant

- Dark mode parity across all views

## 4. Integrations

### 4.1 Inbound (Sources)

- UK REACH / HSE

- EU REACH / ECHA (Candidate List, Authorisation List, Restriction List, SCIP)

- US EPA (TSCA Inventory, SNUR, Section 6 actions)

- APAC: China MEE, Japan METI/CSCL, Korea K-REACH

- RoHS amendments and exemption decisions

- PFAS-specific instruments (multi-jurisdiction)

- EU Batteries Regulation

- Packaging & Packaging Waste Directive

- Aerospace/Defence-specific lists (e.g. REACH Annex XIV impact on Defence exemptions)

- NGO campaign feeds (ChemSec, EEB, etc.)

- Social-media signal (curated handle list, scientific Twitter/X, LinkedIn)

### 4.2 Outbound / Bi-directional

- PLM (Teamcenter reference adapter) — read parts, BOMs, substance declarations from the client’s Teamcenter instance via Active Workspace REST / TC Open Services. The integration is delivered as a generic PLM adapter interface plus a reference Teamcenter adapter so further PLMs (Windchill, Aras, 3DEXPERIENCE) can be added later.

- Email / SMTP for alerts

- Webhooks for downstream systems (ERP, EHS, ticketing)

## 5. PLM Integration — Capability Specification

The application must be capable of impact assessment by reading the client’s PLM. The 6-month scope delivers the capability and a reference adapter, not a full production rollout into a specific client tenant.

Deliverables: - PLM Adapter Interface (language-level contract: list_parts, get_bom, get_substance_declarations, subscribe_changes) - Reference adapter: Teamcenter via Active Workspace REST API - Authentication patterns documented (SSO, service account, OAuth) - Data sync model: full-load + delta, with configurable cadence - Mapping layer: PLM substance fields → application’s normalised substance schema - Sample/synthetic Teamcenter dataset for CI and demo - Adapter SDK + documentation enabling addition of further PLMs

## 6. Target Users

- Compliance Managers — own regulatory posture across the portfolio

- Sustainability Leads — track substances of concern and mitigation

- Materials & Design Engineers — receive impact alerts on the parts they own

- Programme / Product Managers — see portfolio-level impact and prioritise mitigation

- Executives — KPI summary and trend reporting

## 7. Regulatory Rollout Order (6-month plan)

- UK REACH (Phase 1, MVP-aligned)

- EU REACH (Phase 3)

- US TSCA + APAC (Phase 4)

- RoHS, PFAS, SCIP (Phase 5)

- Batteries, Packaging & Waste, Aerospace/Defence (Phase 6)

## 8. Constraints & Principles

- The plan extends the existing MVP (mvp-32-mc-scanner-and-risk-identification) in place rather than rebuilding.

- Every phase delivers a vertical slice (ingest → normalise → score → display → alert) for at least one regulatory module.

- LLM use is constrained to normalisation/classification with deterministic post-checks; scoring is rule-based and auditable.

- All impact assessments are evidence-linked back to the source regulatory event and the PLM record.